Job No. 37281     HYPOTHETICAL ENGINEERING CO., INC.     Inv. No. 0183

EXAMPLE – Cost Plus Net Fee Invoice

Consulting Engineers

CONSULTANT’S INHOUSE PROJECT NO.

CONSULTANT’S INHOUSE INVOICE NO.

1000 Jackson Blvd., Chattanooga, TN  37110-1234

PH:  (423) 247-2011

ONLY IF CONTRACT IS A CONTINUING AGREEMENT

Tennessee Dept. of Transportation	October 20, 1995

Jeff Jones

Civil Engineering Director

FEDERAL PROJECT NO.

Design Division, Suite 1300	Agreement No. 9099

James K. Polk Building	Work Order # (If Applicable)

### Nashville, TN  37243-0348

For professional services relative to project I-240-1(144)14, 79006-1131-44, 79008-1127-44, I-55-1(67)0, 79004-1121-44, 79005-1128-44, I-240 from

Carter Blvd. to Smith Rd., Shelby Co.

STATE PROJECT NO.

Progress Billing No. 2	Sept. 1, 1995 - Sept. 30, 1995

I. Direct Labor:  (Per Schedule No. 1 attached)	$  2,890.00

II. Overhead:  Payroll Additives and General

& Administrative ($2,890.00 @ 100.00%)	   2,890.00

SUBTOTAL	$  5,780.00

NOT A PERCENTAGE OF DIRECT LABOR AND OVERHEAD

III.  Net Fee (6.0% completion of work per this

invoice X $10,000 net fee ceiling

based upon attached progress report)	     600.00

IV.  Direct Costs:  (Per Schedule No. 2 attached)	     114.00

V.  	Other Costs:  (Per Schedule No. 1 - Premium Labor)	     260.00

(Per Schedule No. 3 attached)	   7,000.00

TOTAL	$ 13,754.00

USUALLY SUB-CONSULTANT COSTS

VI.  Retainage (As per contract, 2%)	    (275.08) AMOUNT DUE THIS INVOICE	$ 13,478.92

## SUMMARY

## Contract Ceiling:  $200,000.00

Total Invoiced through Sept. 30, 1995	$ 50,000.00

Less 2% Retainage	   1,000.00

Balance	$ 49,000.00

Less amount previously invoiced	  35,521.08

### AMOUNT DUE THIS INVOICE	$ 13,478.92

I, the undersigned, do hereby certify that the above invoice is true and correct to the best of my knowledge and that payment has not been received or costs previously invoiced.				          By ______(Principal's Signature)________

Page 1 Revised 6/29/99 – WORD 97 format                   (Principal's typed name and title)