Consultant Invoicing Instructions

You must use our standard invoice format.

You must email the invoice with the progress report(s) and supporting documentation directly to the TDOT Project Monitor(s) for approval.  You are to copy the Contracts Office on your email at TDOT.DesignDivisionInvoice@tn.gov.

Do not send an email to the Roadway Design Division Director.  Paper copies of invoices are no longer accepted.

## Page 1 of Your Invoice

NOTE: Subject to change

Updates in progress

1. Net Fee calculations:

THE WRONG WAY

Direct Labor                                                         $2890.00

Overhead:  Payroll Add. and Gen.

& Admin. ($2,890.00 @ 100.00%)            $2,890.00

Net Fee ($2890.00/$200,000.00 Tot. Ceiling

x $10,000 Net Fee Ceiling)                  $   140.00

THE RIGHT WAY

Net Fee (6.0% completion of work per this        $600.00

invoice x $10,000 net fee ceiling

based upon attached progress report)

THE WRONG WAY

Net Fee(per Schedule 3 attached)    $600.00

THE RIGHT WAY

Net Fee (6.0% completion of work per this        $600.00

invoice x $10,000 net fee ceiling

based upon attached progress report)

THE WRONG WAY

Net Fee (% of work completed x $10,000  20%  $2000.00

Fee Previously Billed                       ($1400.00)

=======

Total Fee Due This Period                $  600.00

THE RIGHT WAY

Net Fee (6.0% completion of work per this        $600.00

invoice x $10,000 net fee ceiling

based upon attached progress report)

## Page 2 of Your Invoice

By incorporating the following described detail, you will need to submit no time sheets.  Also, Schedule 2 of your invoice should include a detailed expense report as depicted below in lieu of receipts. You must, however, keep these time sheets and receipts on file in your office.  We do require receipts for particularly large expenses to accompany your invoice submittal as well as a copy of EACH sub-consultant invoice.

- You must show worker’s name, title (generic), hours/overtime hours, pay rate and the resulting pay amount in a section labeled Schedule 1 for all labor expense including premium labor charges.  Of course, your overhead rate cannot be applied to the premium portion of labor.

THE WRONG WAY

Premium labor –

Smith$30.00

Jones$63.00

Wall$44.00

_____

$137.00

THE RIGHT WAY

Premium labor –

Smith5.0 hrs. @ $12.00/2 = $30.00

Jones   9.0 hrs. @  $14.00/2 =$63.00

Wall    4.0 hrs. @ $22.00/2 =$44.00

______

$137.00

- All invoices - including those of subs – must show reasonable detail for your direct expenses should appear in a section labeled Schedule 2 for all in-house direct expenses.

THE WRONG WAY

Other Direct Expenses$  24.67

Office supplies$584.14

Lodging (Smith, Jones, Wall)$1650.00

Lodging

06/04/01 Smith @ $55/night

06/05/01 Smith @ $55/night

06/04/01 Jones  @ $55/night

06/05/01 Jones  @ $55/night

=======

$220.00

Tolls$20.90

Mileage$103.04

Mileage

06/04/01 Smith 100 mi. @ $ .32/mi.$   32.00

06/05/01 Smith 100 mi. @ $ .32/mi.$   32.00

06/06/01 Jones 100 mi.  @ $ .32/mi.$   32.00

06/07/01 Jones 22 mi.    @ $ .32/mi.$     7.04

======

$ 103.04

THE RIGHT WAY

Office supplies$24.67

555 Plotter-Vellums @ $.45$249.75

230 Plotter-Mylars @ $1.35$310.50

165 Photocopies$    8.25

Miscellaneous supplies$  15.64

_______

$584.14

Lodging –

3 people/10 nights @ $55/ni.       $1650.00

Lodging –

2 people/2 nights @ $55/ni.           $220.00

Tolls –

Smith $7.40

Jones$5.30

Wall$8.20

____

$20.90

Mileage322 mi. @ $ .32/mi.$103.04

Mileage322 mi. @ $ .32/mi.$103.04

Note: Subject to

change - Updates

in progress

- You must show all you subs you hire in a section of your invoice labeled Schedule 3 and submit a copy of the invoice you receive from them.  Their invoices must follow the same standard format and instructions you are at to use for invoicing purposes.

THE WRONG WAY

Acme Drilling Co. $3000.00

(no invoice)

Acme Aerial Surveying Co.$4000.00

(no invoice)

THE RIGHT WAY

Acme Drilling Co. $3000.00

(See attached invoice)

Acme Aerial Surveying Co.$4000.00

(See attached invoice)