EXAMPLE – Lump Sum Invoice

Job No. 66666     	HYPOTHETICAL ENGINEERING CO., INC.

Inv. No. 0666 	Consulting Engineers

###### 1000 Jackson Blvd., Chattanooga, TN  37110-1234

# PH:  (423) 247-2011

January 7, 2003	Project Monitor: John Doe

###### Tennessee Dept. of Transportation	Agreement No. 9666

###### Mr. Jeff Jones 	Work Order No. 6

Civil Engineering Director 	PIN 123456.00:  I-240-(144)14,

Design Division, Suite 1300	79006-1131-44, 79008-1127-44

James K. Polk Building	PIN 123457.00:  I-55-1(67)0,

###### Nashville, TN  37243-0348	79004-1121-44, 79005-1128-44

For professional services relative to project I-240 from Carter Blvd. to Smith Rd., SHELBY COUNTY

Progress Billing No. 6

Work Order No. 6 Ceiling:  $100,000.00

80% complete as of 12/31/02	$ 80,000.00

Less previously invoiced	   70,000.00

###### TOTAL	$ 10,000.00

Retainage (As per contract, 2%)	       (200.00)

###### AMOUNT DUE THIS INVOICE	$   9,800.00

I, the undersigned, do hereby certify that the above invoice is true and correct

to the best of my knowledge and that payment has not been received or costs previously invoiced.

By                  (Principal's Signature)                 .

(Principal's typed name and title)

Revised 9/11/03 – WORD 97 format