CONSULTANT’S INHOUSE PROJECT  AND INVOICE NUMBERNO.

Job No. 37281     	HYPOTHETICAL ENGINEERING CO., INC.

EXAMPLE – Cost Plus Net Fee Invoice

Inv. No. 0183                    	Consulting Engineers

Your key TDOT project contact

###### 1000 Jackson Blvd., Chattanooga, TN  37110-1234

# PH:  (423) 247-2011

ONLY IF CONTRACT IS A CONTINUING AGREEMENT

###### January 7, 2003	Project Monitor: John Doe

FEDERAL PROJECT NO.

###### Tennessee Dept. of Transportation	Agreement No. 9099

Jeff Jones 	Work Order # (If Applicable)

Civil Engineering Director 	PIN 123456.00:   I-240-1(144)14,

Design Division, Suite 1300	79006-1131-44, 79008-1127-44

A PIN relates to a route. Since an agreement can have more than one route, it can have more than one PIN.

###### James K. Polk Building	PIN 123457.00: I-55-1(67)0,

Nashville, TN  37243-0348	79004-1121-44, 79005-1128-44

For professional services relative to project I-240 from Carter Blvd. to Smith Rd., SHELBY COUNTY

STATE PROJECT NO.

Progress Billing No. 2	Dec. 1, 2002 - Dec. 31, 2002

I. Direct Labor:  (Per Schedule No. 1 attached)	$  2,890.00

II. Overhead:  Payroll Additives and General

& Administrative ($2,890.00 @ 100.00%)	   2,890.00

SUBTOTAL	$  5,780.00

NOT A PERCENTAGE OF DIRECT LABOR AND OVERHEAD

III.  Net Fee (6.0% completion of work per this

invoice X $10,000 net fee ceiling

based upon attached progress report)	     600.00

IV.  Direct Costs:  (Per Schedule No. 2 attached)	     114.00

V.  	Other Costs:  (Per Schedule No. 1 - Premium Labor)	     260.00

(Per Schedule No. 3 attached)	   7,000.00

VI.  Retainage (As per contract, 2%)	    (275.08)

AMOUNT DUE THIS INVOICE	$ 13,478.92

USUALLY SUB-CONSULTANT COSTS

## SUMMARY

## Contract Ceiling:  $200,000.00

###### Total Invoiced through Dec. 31, 2002	$ 50,000.00

Less 2% Retainage	     1,000.00

###### Balance	$ 49,000.00

Less amount previously invoiced	   35,521.08

### AMOUNT DUE THIS INVOICE	$ 13,478.92

I, the undersigned, do hereby certify that the above invoice is true and correct to the best of my knowledge and that payment has not been received or costs previously invoiced.

By                    (Principal's Signature)                   .

(Principal's typed name and title)

Page 1 Revised 9/11/03 – WORD 97 format