CONSULTANT’S INHOUSE PROJECT  AND INVOICE NUMBER

Job No. 37281     	HYPOTHETICAL ENGINEERING CO., INC.

EXAMPLE – Cost Plus Net Fee Invoice

Inv. No. 0183                    	Consulting Engineers

Your key TDOT project contact

###### 1000 Jackson Blvd., Chattanooga, TN  37110-1234

# PH:  (423) 247-2011

ONLY IF CONTRACT IS A CONTINUING AGREEMENT

March 16, 2015 	Project Monitor: John Doe

FEDERAL PROJECT NO.

###### Tennessee Dept. of Transportation	Agreement No. 9099

Jennifer Lloyd 	Work Order # (If Applicable)

Civil Engineering Director 	PIN 123456.00:   I-240-1(144)14,

RoadwayDesign Division	79006-1131-44, 79008-1127-44

A PIN relates to a route. Since an agreement can have more than one route, it can have more than one PIN.

###### 1300 James K. Polk Building	PIN 123457.00: I-55-1(67)0,

Nashville, TN  37243-1402	79004-1121-44, 79005-1128-44

For professional services relative to project I-240 from Carter Blvd. to Smith Rd., SHELBY COUNTY

STATE PROJECT NO.

Progress Billing No. 2	Feb. 1, 2015 - Feb. 28, 2015

I.	Direct Labor:  (Per Schedule No. 1 attached)	$  2,890.00

II. 	Overhead:  Payroll Additives and General

& Administrative ($2,890.00 @ 100.00%)	   2,890.00

III.	Direct Costs:  (Per Schedule No. 2 attached)	     114.00

IV.	Other Costs:  (Per Schedule No. 1 - Premium Labor)	     260.00

(Per Schedule No. 3 attached)	   7,000.00

USUALLY

SUB-CONSULTANT COSTS

SUBTOTAL			$13,154.00

NOT A PERCENTAGE OF DIRECT LABOR AND OVERHEAD

V.	Net Fee (6.0% completion of work per this	     600.00

invoice X $10,000 net fee ceiling

based upon attached progress report)

AMOUNT DUE THIS INVOICE	$ 13,754.00

## SUMMARY

## Contract Ceiling:  $200,000.00

###### Total Invoiced through Feb. 28, 2015	$ 50,000.00

Less amount previously invoiced	   36,246.00

### AMOUNT DUE THIS INVOICE	$ 13,754.00

I, the undersigned, do hereby certify that the above invoice is true and correct to the best of my knowledge and that payment has not been received or costs previously invoiced.

By                    (Principal's Signature)                   .

(Principal's typed name and title)

Page 1 Revised 07/02/15