Project Plan Template Checklist

| General Information |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Name: |  |  |  |  |  |  |
| Reviewed By: |  |  |  |  |  | Date: |
| PIN: | State / Federal Project No.: |  |  |  |  |  |
| Deliverable Checklist |  |  |  |  |  |  |
| Are all the bases covered? |  | Yes | No | Not Applicable | Comments |  |
| Are all of the necessary tasks included in the plan [perhaps in the form or a Work Breakdown Structure] along with identification of the personnel or team that is responsible for performing the task? |  |  |  |  |  |  |
| Is the sequence of the tasks correct so that the necessary precursor work is done for each task? |  |  |  |  |  |  |
| Is the budget assigned to each task sufficient to get the task done as defined? Does the team that will perform the task agree? |  |  |  |  |  |  |
| Is the scheduled time period for each task sufficient to get the work done as defined? Does the team that will perform the task agree? |  |  |  |  |  |  |
| Are the necessary stakeholder organizations identified? Are their roles defined and agreed to? |  |  |  |  |  |  |
| Are all products of each task [documents, meetings, hardware and software] identified? Or, alternatively, is a task defined to identify those products? |  |  |  |  |  |  |
| Are any supporting plans required to supplement the Project Plan? Is their preparation defined as a task? |  |  |  |  |  |  |
| Do all stakeholders, including management, approve the Project Plan? |  |  |  |  |  |  |
| Additional Comments |  |  |  |  |  |  |